## Slide 1
TEAM Group * Employee Management * Project Summary
April 2026 * Internal Use Only
TEAM GROUP * INTERNAL TOOLING * APRIL 2026
Employee HR Workflow System
Project Summary
From a blank repository to a production multi-step HR workflow engine spanning three Google Apps Script environments — built entirely inside Google Workspace. Zero external servers. Zero paid SaaS. Zero database.
331 tracked changes
~174 hours
48 active dev days
4 workflow types
105 staging workflows

## Slide 2
TEAM Group * Employee Management * Project Summary
At a Glance
At a Glance
5 months * solo * part-time * Dec 2025 – Apr 2026
331
TRACKED CHANGES
128 git commits + 203 clasp saves
273K
LINES ADDED
~248K net written
232
SOURCE FILES
3 GCP projects, 3 GAS environments
48
ACTIVE DEV DAYS
Coding + QA — all dev work
~174h
HUMAN HOURS
~133h dev + ~41h QA
4
WORKFLOW TYPES
New Hire, TERM/EOE, Equipment, Status Change
105
STAGING WORKFLOWS
All developer QA submissions
~305
SHEET WRITES
Confirmed end-to-end executions

## Slide 3
TEAM Group * Employee Management * Project Summary
What Was Built
What Was Built
Replaced emailed spreadsheets with a gated, multi-step request pipeline.
WORKFLOW TYPES
New Hire
Termination / End of Employment (TERM + EOE)
Equipment Request
Status / Position Change
Capability | Detail
Sequential gating | Each step unlocks only after the prior completes — no skipping, no out-of-order, enforced by the system
Role-based dashboard | HR, IT, Safety, and Managers each see their own view via Google Group membership — no new accounts
Automatic task routing | Credit Card, Fleetio, Jonas, SiteDocs, BOSS, ADP, 30-60-90 — each specialist team notified and routed automatically
Unified Action Items | 6 legacy specialist sheets retired; replaced with a single normalized task table with full lifecycle tracking
Form edit mode | HR Verification and IT Confirmation can re-open and modify data — full before/after change-audit email dispatched
Full audit trail | Every action timestamped, every edit notified. Complete accountability at every step from request to close
Environment-aware config | Same codebase deploys to prod, staging, and dev via Script Properties — no hardcoded IDs, safe to migrate

## Slide 4
TEAM Group * Employee Management * Project Summary
Change History & Scale
Change History & Scale
331 tracked changes across 48 active dev days — Dec 2025 through Apr 2026.
Metric | Value
Total tracked changes | 331
Active dev days | 48
Total lines added | 273,598
Net lines written | ~248,425
Unique file paths touched | 1,426
Active span | ~147 days (5 months)
First active day | 2025-12-04
Last active day | 2026-04-29
Month | Commits | Phase
Dec 2025 | 20 | Foundations, architecture, initial 3-form system
Jan 2026 | 26 | V2 architecture, full system init, prod deployment
Feb 2026 | 17 | Environment-aware config, staging + dev stood up
Mar 2026 | 91 | Equipment requests, dashboard optimization, staging marathon
Apr 2026 | 177 | Action Items refactor + all new workflow types + full QA sprint
Total | 331 | 48 active dev days
April sprint: 177 of 331 commits (53% of the project) in 10 days. Peak day Apr 21: 32 commits — Status Change, EOE, form edit mode, and ChangeNotify all in one session.

## Slide 5
TEAM Group * Employee Management * Project Summary
Codebase by Environment
Codebase by Environment
3 isolated GCP projects — prod, staging, dev — same codebase, environment-aware config.
Production [Live]
employee_management_v2/
HTML files
16
JS files
0 (HTML-embedded)
Lines of code
~7,393
State
Live on prod
Staging [QA]
employee_management_v2_staging/
JS files
21
HTML files
29
Service manifests
4
Lines of code
~18,639
Dev [Next]
employee_management_v2_dev/
JS files
23
HTML files
31
Service manifests
4
Lines of code
~19,355
File | ~Lines | Purpose
Dashboard.html | 2,400 | Main operator dashboard — role-gated, multi-view, live status + process flowchart
WorkflowEngine.js | 600 | Sequential gating, step transitions, state machine — powers all 4 workflow types
EmailUtils.js + ChangeNotify.js | ~930 | Email templates, subject builder, change-diff audit emails, conditional CC routing
ActionItemsManager.js | 450 | Unified task CRUD, lifecycle (Pending→Closed), specialist routing
InitialRequest.html | 900 | New hire request form — dual-list pickers, BOSS, Jonas cost sheets

## Slide 6
TEAM Group * Employee Management * Project Summary
Human Hours
Human Hours — ~174 h
~133 h development * ~41 h QA * 48 active dev days * solo, part-time.
Month | Tracked Changes | Total Hours | Dev Hours | QA Hours
Dec 2025 | 20 | ~15 h | ~15 h | —
Jan 2026 | 26 | ~28 h | ~24 h | ~4 h
Feb 2026 | 17 | ~10 h | ~7 h | ~3 h
Mar 2026 | 91 | ~46 h | ~38 h | ~8 h
Apr 2026 | 177 | ~75 h | ~49 h | ~26 h
Total — 48 dev days | 331 | ~174 h | ~133 h | ~41 h
Date | Commits | Notable Work
Apr 14 | 2 | Phase 8 QA — regressions R1–R5
Apr 16 | 26 | Central Purchasing, buildEmailSubject, Groups A–F
Apr 17 | 27 | Staging hotfixes — empType, dates, HR verification
Apr 20 | 12 | Action Items refactor phases 1–6
Apr 21 | 32 | STATUS CHANGE + EOE + form edit + ChangeNotify
Apr 22 | 16 | Equipment form, Jonas/Central Purchasing fix
Apr 23 | 12 | Dual-list picker, BOSS gatekeeper, full QA pass
Apr 27 | 20 | Major dev sprint [dev]
Apr 28 | 22 | Email subject overflow fix, EQUIP_REQ dashboard
Apr 29 | 3 | Final dev push [dev]
Cost avoidance: outsourcing an equivalent system = $65K–$115K one-time. SaaS workflow platforms = $10–$25/user/mo ($180K–$450K+/yr at scale). Basic HR tools = $6–$9/user/mo ($108K–$162K/yr, data collection only). This runs on Google Workspace TEAM Group already pays for — zero incremental cost.

## Slide 7
TEAM Group * Employee Management * Project Summary
QAT & Testing Evidence
QAT & Testing Evidence
6 deliberate QA sessions * 105 staging workflows * ~305 confirmed sheet writes.
Phase 1 — Prod-only (Jan 23 – Feb 24): No staging yet. ~72 NEW_EMP workflows on prod. Phase 2 — Staging primary (Feb 24 – Apr 20): Prod cleaned; staging became active QA surface. Phase 3 — Dev for refactor (Apr 21–29): Dev seeded with prod data; all 4 types on new schema.
Session | Date | Duration | Clasp Saves | Scope / Output
New Hire prod rollout | Jan 23, 2026 | ~3.5 h | 13 prod | Full NEW_EMP walkthrough — produced ~72 test records later migrated to staging
Staging standup + cutover | Feb 24, 2026 | ~3 h | 10 staging | Staging & dev created; prod test data moved; prod cleaned for real HR use only
Termination / EOE sprint | Mar 6–9, 2026 | ~7.5 h | 37 staging | Full TERM + EOE workflow — gating, Action Items, approval routing, email edge cases
Action Items refactor QA | Apr 21, 2026 | ~6.7 h | 15 dev | Unified schema — all 4 workflow types on new data model (14:45–21:29 UTC)
Final validation I | Apr 27, 2026 | ~7.5 h | 20 dev | Cross-env check; email edge cases; status change pipeline
Final validation II | Apr 28, 2026 | ~4.8 h | 18 dev | IT confirmation gate; Equipment Request; pre-launch final checks
Sheet | Records | Notes
Workflows (total) | 105 | 72 new hire + 30 TERM/EOE + 3 position change
Action Items | 117 | Generated from TERM/EOE/CHANGE workflows
Total sheet writes | ~305 | Each = one successful end-to-end execution

## Slide 8
TEAM Group * Employee Management * Project Summary
Development Timeline
Development Timeline
Dec 2025 → Apr 2026 — from blank repo to production system.
Dec 2025
20 commits
Dec 04
Initial commit — REQUEST_FORMS demo system (complete prototype)
Dec 09
MAJOR REORGANIZATION — clean modular structure, clear module boundaries
Dec 17
Deploy all 9 forms to shared drive, clasp pipeline, Styles library
Jan 2026
26 commits
Jan 22
Initialize comprehensive employee management system (V2) — full module structure
Jan 23
First prod deployment & new hire testing — 13 iterative pushes [prod]
Jan 27
Safety Notification & Config Cleanup / Safety + HR Email Fixes [prod]
Feb 2026
17 commits
Feb 20
Environment-aware config via Script Properties — no more hardcoded IDs
Feb 24
Staging + dev environments stood up from scratch — 15 commits [staging+dev]
Mar 2026
91 commits
Mar 06
Major staging feature build — 27 commits, specialist forms, dashboard [staging]
Mar 25
Equipment requests workflow, dashboard performance optimization [staging+prod]
Apr 2026
177 commits
Apr 20
ACTION ITEMS REFACTOR — phases 1–6 (6 legacy sheets → unified task system)
Apr 21
Status Change + EOE workflow + Form edit mode + ChangeNotify (32 commits — peak day)
Apr 23
Dual-list picker, BOSS gatekeeper, full QA pass across all forms
Apr 28
Email subject overflow fix, EQUIP_REQ dashboard, pre-launch checks

## Slide 9
TEAM Group * Employee Management * Project Summary
Architecture Highlights
Architecture Highlights
Enterprise workflow capabilities — inside a Google Sheet.
Action Items Refactor
The single largest architectural decision. Six independent specialist result sheets retired and replaced with one normalized Action Items tab. Every task = one row. Lifecycle uniform. Form data stored as JSON blob — schema changes need no migration. Migration ran as a local Node.js script (dry-run / execute) — zero changes to live GAS code.
Email Engine (~1,200 lines)
EmailUtils.js + ChangeNotify.js: dark-mode inline-styled HTML templates, per-workflow subject builder with 250-char hard cap (hit in prod on Status Change — long site names + classification strings pushed subject to ~300 chars), change-audit diff tables (field / was / now), conditional CC routing for Safety and ID Setup on relevant changes.
Sequential Gating Engine
Each workflow defines its steps as a config object. Engine evaluates state, identifies next pending step, generates gated form URL, refuses to advance if prior steps are incomplete. Same engine powers all 4 workflow types with zero duplication of gating logic.
Typically a GAS script does... | This project does...
A form submission hook | A full multi-step, multi-role workflow state machine across 4 workflow types
A spreadsheet helper formula | A normalized relational data model across 10+ sheets with consistent IDs and joins
A simple HTML sidebar | A live web app with session state, role checks, and client-server RPC via google.script.run
One GCP project, one clasp ID | Three isolated GCP projects, environment-aware config, local migration tooling for safe upgrades

## Slide 10
TEAM Group * Employee Management * Project Summary
Key Technical Decisions
Key Technical Decisions
Every decision here solved a real constraint — version-controlled, maintainable, safe to hand off.
Decision | Rationale
.js over .gs everywhere | Editors treat .js as JavaScript properly; cleaner clasp push/pull diffs
JSON blobs for form data | Schema-flexible — specialist forms can evolve without a sheet column migration
Script Properties for config | Environment switching without code changes; no hardcoded spreadsheet or script IDs
Local migration tooling | Prod GAS untouched during data model migrations; safe dry-run workflow before execute
Inline styles in emails | Google Workspace strips <style> tags in some email clients; inline-only is reliable
250-char subject cap | GAS throws Argument too large: subject above ~250 chars — hit in prod on Status Change
EPPlus for Excel migration | Import-Excel fails on duplicate column headers; EPPlus positional copy bypasses this
Separate GCP projects per env | Prod OAuth scopes and service account permissions isolated from staging/dev experiments
TEAM Group HR onboarding and offboarding moved from emailed spreadsheets to a fully tracked, accountable, automated workflow — built on tools the organization already uses, with zero new software, zero recurring licensing cost, and no external contractors. Equivalent capability: $65K–$115K to outsource | $180K–$450K+/yr to license.